200597 M3|L1 Lab Beta Plan Template

Exercise 1: Develop a Beta Plan for the Scenario.

Part I:  Beta Plan Overview and Example

| Beta Planning Category | Beta Planning Consideration | 3D Printer Example |
| --- | --- | --- |
| Testing Purpose | - Define the test purpose and desired results - Identify the type of beta test | - Purpose: Validate that the 3D Printer options meet the needs of the target market - A Pilot Test methodology will be used |
| Internal Readiness | - Define testing roles and responsibilities | - Product Manager and development team will plan testing logistics and observe - UX will plan the testing and document results - Marketing will observe |
| Tester Recruitment | - Identify external buyers and users to be included in the test - Define tester incentives | - Three tests will be conducted. Tests will be conducted in a controlled environment at our development site - Test candidates include a government firm, educational firm, and aerospace firm. All firms are local. - Test candidates will be provided transportation and catering. In addition discounted 3D printer vouchers will be distributed |
| Targets | - Describe how testers will be contacted | - Testers will be contacted via telephone, and/or Zoom and attendance confirmed through email |
| Testing Objectives | - Define the testing objectives - Objectives should be SMART. (Specific, Measurable, Attainable, Relevant, and Time Bound) | - Validate all functions and features - Validate the marketing value proposition and positioning as accurate and effective - Ensure all customer support requirements are validated - Validate useability based on user performance, questions, and responses - Fine tune sales demo requirements |

| Test Management | - Define test management logistics - Include testing venues | - All testing will be done at our company site - Three prototype versions of our 3D printer line will be tested - Testing will be conducted on three consecutive days from 10:00AM to 12:00PM with lunch provided |
| --- | --- | --- |
| Communications Planning | - Describe how communications will be conducted | - Communications will be accomplished via telephone, email and Zoom - Attendance will be validated and confirmed |
| Costs | - Define testing costs - List funding source(s) | - Operations will fund the testing - $5000 USD have been allocated for all testing requirements |
| Scheduling | - Define the testing schedule | - Test 1: Government (Tuesday (XXXXX) - Test 2: Education (Wednesday (XXXXX) - Test 3: Aerospace (Thursday (XXXXX) |
| Legal | - Describe any legal considerations | - NDA will be required - All testers will be legally validated and confirmed |
| Key Performance Indicators (KPI) | - Define testing measurables or KPIs | - A minimum of four testers within each group - Complete all testing within 2 hours - Ensure all three 3D Printer models are tested - Document and validate all feedback and findings |

Part II:  Beta Plan Template

| Beta Planning Category | Beta Planning Consideration |
| --- | --- |
| Testing Purpose |  |
| Internal Readiness |  |
| Tester Recruitment |  |
| Targets |  |
| Testing Objectives |  |
| Test Management |  |
| Communications Planning |  |
| Costs |  |
| Scheduling |  |
| Legal |  |
| Key Performance Indicators (KPI) |  |