Lab End-of-Life (EOL) Planning

Use this worksheet to complete an EOL Plan to support the solar water heating scenario.  The example shared in the screencast video is provided followed by a blank worksheet.

EOL Plan Example

| EOL Planning Category | 3D Color Printer 402B End-of-Life (EOL) Plan |
| --- | --- |
| Product Identification | - Goal: Effectively retire 3D Color Printer Model 402B - Replaced by new Always Ready 3D Color Commercial Printer Model 111A |
| Rationale | - Model 111A launch is scheduled this FY - Model 111A has greater functionality and profit margin - Model 402B sales are down by 50% in the past year. Compatible competitor models offer more features at a reduced cost - Model 402B retirement process will begin in 20xx Q3 and span a two-year period through 20xx Q3 |
| Retirement Strategy | - Model 111A is a spin-off of the 402B Model - Technology developed to support Model 402B development will be improved and modified to develop the 111A Model |
| Proposed Mitigation Plan | - Announce Model 402B retirement in 20xx Q3 - Close out all current leases and ensure all warranties are expired - Contact all known current users of the 402B Model and recommend replacement with incentives - Update corporate website with a video announcing product retirement, replacement options, and Frequently Asked Questions (FAQ) |
| Communications Planning | - Update corporate website with support contacts and FAQ - Contact all known Model 402B users via mail and email - Equip support personnel with retirement information to provide to customers |
| Internal Impact | - Manufacturing and operations ceased production of the Model 402B 18-months prior - Customer support will be provided with detailed information to share with current Model 402B customers - Sales of the Model 402B are discontinued immediately. Support will be provided for Model 402B for a period of two-years after the Model 111A launch - Legal and regulatory considerations were addressed and sign-off was attained from legal |

| External Impact | - Existing Model 402B customer issues will be managed through Customer Support - Incentive will be offered over a two-year period to migrate from the 402B to the 111A - Minimal support for the 402B will be provided after the two-year retirement period. Exception is for select customers on an as needed basis - Operations will use existing Model 402B parts and inventory to support external customers as long as supplies last |
| --- | --- |
| Cost Analysis | - 402B retirement costs will be approximately $75,000 - These costs will be offset by reduced support requirements in Manufacturing, Operations and Sales - The Model 111A warranty support costs are estimated to be 30% less than those for the Model 402B - 402B retirement was approved by the Operations Director |
| Scheduling | - Milestone 1: Announce Model 402B retirement in Q3 - Milestone 2: Retire Model 402B over a two-year Period - Milestone 3: End all Model 402B support with emergency exceptions only |
| Risk Analysis | - Retirement communications may not reach all Model 402B users-develop a communications plan - Customers may not want to transition to the Model 111A-ensure sales is available to contact these customers and demo the Model 111A - May experience some customer churn-address all customer issues promptly - Unknown Model 402B retirement costs may be incurred-have contingency reserves available |
| Critical Success Factors (CSF) | - 100% Model 402B customer notifications by 20xx Q4 - Website Update one month prior to Model 111A launch - Retirement of 80% of all Model 402B printers - 100% of all Model 402B leases ended within two-years - All Model 402B customer issues resolved within 2 Days by Customer Support |

EOL Plan Blank Template

| EOL Planning Category |  |
| --- | --- |
| Product Identification |  |
| Rationale |  |
| Retirement Strategy |  |
| Proposed Mitigation Plan |  |
| Communications Planning |  |
| Internal Impact |  |
| External Impact |  |
| Cost Analysis |  |
| Scheduling |  |
| Risk Analysis |  |
| Critical Success Factors (CSF) |  |