Lab Launch Readiness Assessment Worksheet

Review Scenario Update IIIB.  Perform a Launch Readiness Assessment for the Commercial Solar Water Heating launch.

A complete readiness assessment example is provided.  Use the blank” Readiness Assessment Worksheet”  that follows to complete your assessment.

Readiness Assessment Example (3D Printer)

| Launch Consideration | Readiness Criteria Product: 3D Printer |
| --- | --- |
| Beta Planning | - Beta Plan was completed and approved - Launch date is set at 15 Mar 20xx. |
| Beta Testing | - Testing was completed at our development site - Testing took take place over a three-day period - A Pilot test was conducted |
| Roles and Responsibilities | - Product Manager and development team led testing - UX participated and conducted useability testing - All observations and feedback were documented |
| Success Metrics | - All testers participated as planned - Testing was delayed but completed in 3 hours - All 3D printers were tested successfully - Three minor feature upgrades were completed in a satisfactory manner |
| Launch Plan | - Launch plan updates are complete - Launch plan approval is pending. Anticipate completion and approval by 14 Feb 20xx |
| Sales and Channel | - Sales and channel assessment completed - All training requirements will be complete by 21 Feb 20xx |
| Customer Support | - Customer support assessment completed - IT upgrades to support help desk scheduled for completion by 22 Feb 20xx. |
| Manufacturing and Operations | - Manufacturing & Operations assessment completed - Additional inventory requirements necessitate $6000 in additional funding - Funding request is under review |
| Product Documentation | - Product documentation is being updated - Modifications based on beta testing feedback will be incorporated no later than 29 Feb 20xx |
| Business Plan | - Business Plan updates completed - Business Plan approval pending modifications and updates |
| Launch Decision | - Decision to launch pending. - Goal is to approve launch by 5 Mar 20xx. - All action items being monitored |

Blank Lab Readiness Assessment Worksheet

| Launch Consideration | Readiness Criteria |
| --- | --- |
| Beta Planning |  |
| Beta Testing |  |
| Roles and Responsibilities |  |
| Success Metrics |  |
| Launch Plan |  |
| Sales and Channel |  |
| Customer Support |  |
| Manufacturing and Operations |  |
| Product Documentation |  |
| Business Plan |  |
| Launch Decision |  |